SOC 2 Platform

Phase 1 Build Plan

6 to 8-Week Delivery Schedule

Weekly, testable increments you can review as we build.

# 1. How we will work

- Phase 1 is delivered in weekly, testable increments over eight weeks. Each week ends with a working piece of the platform we can test/review.

- We fix a review day each week (for example every Friday). You review that week's increment, note any changes, and I fold them into the following weeks. Nothing is a black box until the end.

- The sequence is ordered so each week builds cleanly on the last, with no blocking dependencies: the foundation comes first, then the compliance core, then evidence and dashboards, then the operational modules, then the linkage and a live connector etc.

# 2. At a glance

| Week | Focus | What you can review |
| --- | --- | --- |
| 1 | Foundation, identity, access | Create an org, self-signup, users, roles and permissions, a user across two orgs, the audit log |
| 2 | SOC 2 control library | Browse and filter controls by Type and Sub-type, edit and add controls, set the audit engagement |
| 3 | Evidence and readiness | Upload evidence, map it to controls, watch readiness update, export the readiness report |
| 4 | Tasks and documents | Run a task through its workflow; draft a policy, approve it, run an acknowledgement campaign |
| 5 | Risk and third-party | Create a risk and link controls; add a vendor, tier it, issue a questionnaire, log a finding |
| 6 | Assets and vulnerabilities | Add or import assets with criticality; import vulnerabilities and see them prioritised |
| 7 | 360 linkage and GitHub connector | Trace a risk to its assets and controls; connect GitHub and see controls marked pass or fail from real data |
| 8 | Polish, testing, deployment | Full end-to-end walkthrough on the deployed platform, matched to the agreed screens |

# 3. Week by week

## Week 1: Foundation, identity, and access

Objective

The platform skeleton everything else builds on: multi-tenant, secure, and access-controlled from day one.

What gets built

- Multi-tenant workspaces with strict data isolation between organisations

- Provider plane: the internal admin panel to register, brand, and provision each tenant

- Users, groups, roles, and granular per-module permissions (RBAC)

- Secure authentication: login, self-service signup on a trial, and MFA for administrators

- Global users: a single user (auditor, consultant, firm, or partner) can belong to more than one organisation

- Platform-wide audit trail: an immutable log of every action

Screens and UI

Login, signup, workspace switcher, user and role administration, permissions, audit log view.

What we review this week

Create an organisation, self-signup, users into groups and roles, add one user across two organisations, and view the audit log.

## Week 2: SOC 2 control library and framework engine

Objective

The compliance core: the framework engine and the working control library.

What gets built

- Framework engine: frameworks, requirements, and the prebuilt control template library

- Tenant control library instantiated from the templates

- Controls with the Type and Sub-type columns, owner, status, mapped criteria, and implementation guidance

- Add a custom control, edit any control, or disable one with a recorded justification

- Engagement setup: audit type (Type I or II), observation window, and categories in scope

- Coverage view: any criterion with no control and any control with no evidence

Screens and UI

Control library list with Type and Sub-type filters, control detail, engagement setup.

What we review this week

Browse and filter the control library, edit a control, add a custom control, and set up an engagement.

## Week 3: Evidence management and readiness dashboards

Objective

Prove controls with evidence and see live readiness.

What gets built

- Evidence library: upload a file, image, or link and map it to one or more controls
optionally user can get ai powered mappings of any uploaded evidences with one or more than one controls from multiple frameworks.

- Validity periods with automatic stale flagging and renewal tasks

- Content hash for integrity and download

- Readiness dashboards: overall and per-criterion posture, coverage gaps, readiness percentage tracked over time

- Branded readiness and gap-assessment PDF export

Screens and UI

Evidence library, evidence-to-control mapping, posture dashboard, per-criterion view.

What we review this week

Upload evidence, map it to a control, watch the readiness dashboard update, and export the readiness report.

## Week 4: Tasks, issues, documents, and policies

Objective

The operational workflows that keep the programme moving.

What gets built

- Task and issue management: owner, priority, category, SLA level, recurrence

- Status flow (open, in progress, under review, closed, reopen) with transition comments and attachments

- Sub-tasks, immutable task history, and links to controls, evidence, and risks

- Documents and policies: template library for the core SOC 2 set, rich-text editor with reusable variables

- Versioning with immutable published versions and diffs, review and approval lifecycle, scheduled review dates

- Acknowledgement campaigns: assign to people or groups, track signatures, export completion as evidence

Screens and UI

Task board and detail, document editor, document lifecycle, acknowledgement campaign.

What we review this week

Take a task through its full workflow; draft a policy, approve it, and run an acknowledgement campaign.

## Week 5: Risk register and third-party vendor risk

Objective

Risk management and the vendor lifecycle.

What gets built

- Risk register: configurable likelihood-by-impact matrix, inherent and residual scoring, owner, category, treatment

- Link risks to mitigating controls; flag any risk with no linked control

- Starter risk library, formal risk acceptance with expiry, heatmap and treatment-status export

- Third-party vendor risk: vendor register with profile, tier, and data scope

- Inherent risk tiering, questionnaires with a self-service vendor link, findings, and the approval decision

Screens and UI

Risk register and heatmap, risk detail, vendor register, vendor detail, questionnaire.

What we review this week

Create a risk and link controls, see the heatmap; add a vendor, tier it, issue a questionnaire, and log a finding.

## Week 6: Asset management and vulnerability management

Objective

The security asset and vulnerability layer.

What gets built

- Asset inventory: identity, ownership chain, data classification, and exposure metadata

- Criticality assessment (CIA into a derived tier) and lifecycle states, with CSV and Excel import

- Vulnerability management: definition and instance model with an explicit state machine

- Risk-based prioritisation combining severity, exploitability, and asset criticality

- Per-severity SLAs, governed exceptions, and scan-report upload

Screens and UI

Asset inventory and detail, vulnerability register (prioritised) and detail.

What we review this week

Add or import assets with criticality; import vulnerabilities, see the prioritised list, and set an SLA or exception.

## Week 7: 360-degree linkage and GitHub connector

Objective

Connect everything, then validate the automation with one live connector.

What gets built

- 360-degree linkage fabric: assets, vulnerabilities, controls, risks, evidence, and frameworks all connected

- Bidirectional traceability from any object to everything it touches

- GitHub connector (test): read-only connection to a repository or organisation

- Pulls evidence (members and 2FA, branch protection, pull-request approvals) and maps it to controls as pass or fail

- One connector working end to end, to prove the automation model

Screens and UI

Linkage views (from a risk, from an asset), integrations and connector setup, connector health.

What we review this week

Click a risk and see every asset and control it touches; connect GitHub and watch controls marked pass or fail from real repository data.

## Week 8: Polish, integration, testing, and deployment

Objective

Bring Phase 1 to a production-ready, reviewable whole.

What gets built

- UI and UX polish aligned to the agreed wireframes and screens; dashboard refinement

- End-to-end integration testing across all modules

- Multi-tenant isolation test and RBAC verification

- Bug fixes and a performance pass

- Deployment from documented steps, versioned database migrations, and a demonstrated backup and restore

- Phase 1 walkthrough and hand-off

Screens and UI

All screens polished to the agreed standard, final dashboards, the deployed platform.

What we review this week

A full end-to-end walkthrough on the deployed platform, checked against the Phase 1 scope.

# 4. Weekly review cadence

- We agree one fixed review day each week. On that day you get the week's working increment and a short note of what to test.

- You try it, note anything to change, and I fold your feedback into the following week. Because the sequence has no blocking dependencies, feedback on an earlier module never stalls the next one.

- This keeps you in control the whole way and means there are no surprises at the end.

# 5. What is in Phase 1, and what comes next

In Phase 1

- The full core platform above: foundation and access, control library, evidence, dashboards, tasks, documents and policies, risk register, third-party vendor risk, asset management, vulnerability management, the 360-degree linkage, and one GitHub connector to test the automation.

Scoped and priced separately as we reach them

- Phase 2: the connector framework and the remaining connectors, continuous scheduled monitoring, findings and alerting, approval workflows, and AI document drafting.

- Enforcement and security: continuous controls monitoring plus enforcement and remediation, the security-product direction we discussed.

- Phase 3: enterprise risk management (RCSA, KRIs, risk appetite), additional frameworks, SSO and access reviews.

# 6. Assumptions

- A short kickoff confirms the data model and the wireframes for the dashboards and key screens.

- The deployment target (managed PostgreSQL, Redis, and a host) is agreed and provisioned.

- For the GitHub connector test, read-only access to a repository or organisation is provided.

- The weekly review day is agreed so feedback stays on a steady rhythm.

- Branding and design: the colour palette and design recommendations for the platform's branding will be shared from your side, as Sir Faheem mentioned.